PANDORA

AI Risk Scanner · Hackathon Project Plan

Version 1.0   ·   Prepared 14 April 2026   ·   Owner: Tushar (PM)

One-line vision:

“Catch leaked secrets in 3 seconds — explained in plain English.”

1. Executive Summary

Pandora is a browser-based AI Risk Scanner that flags hardcoded secrets (API keys, passwords, AWS credentials, PII), explains each finding in plain English, and proposes a one-click fix. Unlike existing DevSecOps tools that target security teams, Pandora is built for the 80% of developers, PMs, and junior engineers who don't speak in CWE IDs.

This document is the end-to-end plan for the hackathon build and the 90-day roadmap that follows if we win or secure a design partner.

2. Problem & Opportunity

23.7M secrets leaked publicly on GitHub in 2024 (GitGuardian).

$4.88M average cost per breach (IBM 2024).

57% of devs admit shipping a known vulnerability under deadline pressure (Snyk).

Existing scanners output CWE codes and stack traces — unusable for non-specialists.

Opportunity: a fast, kind, browser-first scanner that any teammate — not just the security engineer — can actually use.

3. Goals & Success Metrics

Hackathon (48 hours)

| Goal | Target | Owner |
| --- | --- | --- |
| Demo runs end-to-end on judge laptop | 100% success across 3 test inputs | Tushar (Frontend) |
| Average scan latency | < 3 seconds | Tushar (Backend) |
| Issue categories covered | 6+ (pw, key, AWS, PII, crypto, URL) | Tushar (Domain) |
| Judge comprehension of Beginner Mode | No follow-up jargon questions | Tushar (UX) |
| Pitch duration | Under 4 minutes + 1 min demo | Tushar (PM) |

Post-hackathon (Q3 2026)

Ship GitHub PR bot that auto-comments on detected secrets.

Onboard 10 design-partner teams at zero cost.

Reach <2% false-positive rate on the curated test corpus.

4. Scope

In scope (hackathon MVP)

Browser UI (paste + file upload) with traffic-light risk meter.

Regex detection of hardcoded passwords, API keys (OpenAI/AWS/generic), emails.

LLM-generated explanation + fixes with Beginner Mode toggle.

Copy-to-clipboard for fixes. No auth, no persistence, no install.

Out of scope (V1)

GitHub/GitLab integration, PR bots, CI plugins.

Self-hosted LLM / on-prem deployment.

User accounts, team dashboards, RBAC.

Compliance reports (SOC 2, ISO, GDPR DPIA).

5. Architecture Overview

Three services. Stateless. No storage. Secrets are masked before leaving the detector.

| Layer | Tech | Responsibility |
| --- | --- | --- |
| Frontend | Vite + React + Tailwind | Paste/upload input; render risk meter, issues, fixes. |
| API Gateway | Node.js + Express | Validate, rate-limit, route, mask sensitive matches. |
| Detector | Pure JS regex engine | Run rule set, classify severity, build summary. |
| AI Layer | LLM (Claude / GPT-4 class) | Translate issues into plain English + proposed fix. |
| Transport | POST /scan (JSON) | Single endpoint. Response is the whole report. |

6. Roles & Responsibilities

Tushar operates across all five roles of the hackathon professor playbook. The split below is not about headcount — it's about which hat we wear during each work block, so nothing gets dropped.

| Role | Owner | Core deliverables |
| --- | --- | --- |
| UX Designer | Tushar | User flow, wireframes, copy, Beginner Mode voice. |
| Frontend Dev | Tushar | React app, risk meter, file upload, fix copy button. |
| Backend Dev | Tushar | Express API, regex engine, AI service, masking. |
| Project Manager | Tushar | Timeline, demo script, risk log, judging alignment. |
| Domain Expert | Tushar | Threat model, severity tuning, OWASP/GDPR mapping. |

7. 48-Hour Timeline

| Block | When | Focus |
| --- | --- | --- |
| Kickoff | Hour 0–2 | Pitch lock, wireframes, API contract frozen. |
| Scaffolding | Hour 2–8 | Vite app + Express skeleton + /scan stub. |
| Detection | Hour 8–18 | Regex rules, severity logic, test corpus. |
| AI layer | Hour 18–28 | LLM prompt, Beginner Mode, response shape. |
| UI polish | Hour 28–38 | Risk meter, fix copy, error states. |
| Demo prep | Hour 38–46 | Script, fallback file, deck walk-through. |
| Buffer | Hour 46–48 | Bug fixes + rehearsal. Do not add features. |

Roadmap beyond the hackathon

| Quarter | Milestone | Proof |
| --- | --- | --- |
| Q2 2026 | Hackathon demo + landing | Demo win + 500 email signups. |
| Q3 2026 | MVP + GitHub PR bot | 10 design-partner teams, NPS > 40. |
| Q4 2026 | Team tier launch | 1K paying seats, $19K MRR. |
| Q1 2027 | Enterprise pilot | Self-hosted LLM, SOC 2 Type I kickoff. |

8. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| LLM API down during demo | Medium | High | Cached canned response for the demo file. |
| False positives annoy judges | Medium | Medium | Curated demo input, severity tuning. |
| Wi-Fi hostile on stage | High | High | Full localhost fallback, no external calls. |
| Scope creep into auth/DB | High | Medium | PM enforces V1 scope lock at hour 2. |
| Judge unfamiliar with secrets | Medium | Low | Beginner Mode toggled on during demo. |

9. 4-Minute Demo Script

0:00 – Hook: 'Every hour, 2,700 secrets leak to GitHub. Here is what your teammate sees.'

0:30 – Paste config file with an API key + password into Pandora.

0:50 – Risk meter snaps to HIGH; three issues listed.

1:10 – Click Beginner Mode — same findings re-explained like to a new grad.

1:40 – Copy suggested fix. Show the diff.

2:10 – Flip to the architecture slide: 3 services, 3 seconds.

2:40 – Differentiation vs. GitGuardian / Snyk / TruffleHog.

3:10 – Roadmap + ask.

3:40 – Thank you / Q&A.

10. Judging Criteria Alignment

| Criterion | How Pandora scores |
| --- | --- |
| Originality | Beginner Mode is unique in the scanner space. |
| Technical depth | Hybrid regex + LLM pipeline, masking, stateless API. |
| Impact | Every dev team has this problem — not a niche. |
| Demoability | 30-second visual 'aha' from paste to fix. |
| Business model | Freemium path with clear $19/dev/mo Team tier. |

Appendix A — API Contract

Request

POST /scan
{
  "content": "string to analyze",
  "beginnerMode": true
}

Response

{
  "risk": "High",
  "issues": [ { "type": "API Key", "severity": "high", ... } ],
  "explanation": "…plain-English…",
  "fixes": ["Rotate the key and load from env vars."]
}

Appendix B — Detection Rule Set (V1)

| Rule ID | Category | Severity |
| --- | --- | --- |
| hardcoded_password_assignment | Hardcoded Password | High |
| weak_password_literal | Weak / Common Password | High |
| openai_api_key | OpenAI-style API Key | High |
| generic_api_key_assignment | Generic API Key / Token | High |
| aws_access_key | AWS Access Key ID | High |
| email_address | Email Address in Source | Low |